PROJECT PROGRESS REPORT
Driver Drowsiness Monitoring System

Non-Intrusive Driver Fatigue Detection using Computer Vision & Deep Learning

| Report Type | Updated Progress Report (Week 5 of 7–8 Week Timeline) |
| --- | --- |
| Project Status | Pipeline Integration Complete — Live Webcam Detection & Audio-Visual Alert Operational |
| Technology Stack | Python 3.12, OpenCV 4.x, TensorFlow / Keras, NumPy, Winsound |
| Team Members & Modules | • Computer Vision & Localization: Himanshu (Roll No: 24UEC253) • Integration, UI & Alert Logic: Ujjwal (Roll No: 24UEC250) • ML/DL Model Inference & Analysis: Anand Patidar (Roll No: 24UCS125) |
| Key Milestone Achieved | End-to-End Pipeline Connected: Webcam Feed → Eye Localization → CNN Classification → Drowsiness Counter → Live Audio-Visual Alarm |

# 1. Executive Summary

Two weeks ago (Week 3), the project components—Haar Cascade face/eye localization, the temporal state machine, and the baseline Convolutional Neural Network (CNN)—existed as independent, isolated modules tested primarily on mock data. The end-to-end live pipeline had not yet been connected.

Over the past two weeks (Weeks 4 and 5), our team focused on end-to-end integration, robust data handoff, comprehensive model evaluation, and live real-time alerting. Today, the Driver Drowsiness Monitoring System is a fully functioning, connected application. A live webcam stream captures driver frames, isolates the left and right eyes using boundary-safe region-of-interest (ROI) extraction, evaluates eye closure via our trained CNN model in real time (~25–30 FPS), tracks sustained closure through a temporal state machine, and triggers both visual flashing warnings and asynchronous audio alarm beeps when drowsiness is detected.

# 2. Progress Made in the Last 2 Weeks (Weeks 4 & 5)

## Module 1: Computer Vision & Localization (Himanshu, 24UEC253)

Primary Focus: Safe eye-region extraction, tensor formatting, and OpenCV-to-CNN handoff.

Boundary-Safe Eye Cropping: Implemented extract_eye_crops() in eye_detector.py with strict pixel boundary clamping (max(0, ey), min(h, ey+eh)) to eliminate out-of-bounds slicing crashes when the driver is positioned near camera edges.

Consistent Spatial Sorting: Added left-to-right sorting of detected eye bounding boxes by horizontal X-coordinate, ensuring the system consistently maps screen-left and screen-right eyes.

False-Positive Suppression: Refined the search region to the upper 60% of the face bounding box and tuned Haar cascade parameters (scaleFactor=1.1, minNeighbors=10) to effectively ignore nostrils, shadows, and mouth corners.

Clean Tensor Handoff: Integrated real-time frame cropping that outputs normalized, cleanly sliced NumPy image crops directly consumable by the inference pipeline.

## Module 3: ML/DL Model Inference & Analysis (Anand Patidar, 24UCS125)

Primary Focus: Production inference pipeline, deep performance evaluation, and threshold calibration.

Inference Engine (predict.py): Engineered predict_eye_with_confidence() to automate preprocessing (BGR to grayscale, 80x80 interpolation, [0, 1] normalization, and 4D tensor reshaping (1, 80, 80, 1)). It returns both the binary state ('Open'/'Closed') and the continuous probability score.

Comprehensive Test Evaluation (Notebook 04): Evaluated the saved CNN model on 12,309 unseen test samples from the MRL Eye Dataset, validating an overall accuracy of 87.63% and generating full Confusion Matrices and classification reports.

Threshold Calibration & Recall Analysis: Conducted threshold sensitivity analysis across decision boundaries from 0.30 to 0.60. Calibrating the decision threshold directly addresses the closed-eye recall priority, achieving up to 97.18% closed-eye recall at balanced thresholds.

Error & Edge-Case Analysis: Systematically categorized misclassified test images into specific failure modes: extreme reflections on eyeglasses, steep head tilt angles, and dark low-contrast lighting.

Independent Model Test Script: Created test_prediction.py to allow rapid offline regression testing of model predictions directly against sample dataset batches.

## Module 2: Dashboard UI, Logic & End-to-End Integration (Ujjwal, 24UEC250)

Primary Focus: Replacing mock logic with live webcam streams, real-time HUD, and non-blocking alerting.

End-to-End System Integration (drowsiness_monitor.py): Created the centralized DrowsinessMonitor controller that binds the camera capture, FaceDetector, EyeDetector, CNN prediction, and temporal state machine into a cohesive real-time loop.

Real-Time Heads-Up Display (HUD): Rendered live bounding boxes color-coded by eye state (Green for Open, Red for Closed), eye label with confidence percentages, and a live FPS display.

Dynamic Drowsiness Progress Meter: Implemented an on-screen graphical progress bar (Drowsiness Meter: X/15 frames) showing the driver's current closure count relative to the warning threshold in real time.

Safe State Tracking: Incorporated graceful degradation when the driver turns away; if no face is detected, the closure meter safely decrements rather than falsely triggering a drowsiness alert.

Asynchronous Multi-Threaded Audio Alarm: Connected an acoustic warning using winsound in a background daemon thread. This ensures the alarm sounds instantly without stuttering, lagging, or dropping frames in the live video feed.

One-Click Launch Script (run_monitor.py): Provided a simple top-level entry point so anyone can launch and test the complete system with a single command.

# 3. Consolidated Status: Week 3 vs. Week 5

The table below clearly contrasts where the project stood two weeks ago versus its current state:

| Component / Stage | Two Weeks Ago (Week 3 Status) | Current Status (Week 5) |
| --- | --- | --- |
| Webcam & Face/Eye Localization | Basic Haar cascade bounds; crops not formatted; crashed if face touched window edge. | Fully robust with upper-60% facial ROI constraint, boundary-safe slicing, and left/right ordering. |
| CNN Eye State Classifier | Baseline CNN trained to 87.63% test accuracy; model saved as .keras file without real-time interface. | Integrated predict_eye_with_confidence() inference engine with automated preprocessing and probability output. |
| Model Performance Analysis | Pending; only basic loss/accuracy recorded during training. | Completed Notebook 04: Evaluated on 12,309 test images, threshold curves (0.30–0.60), and error breakdown. |
| System Pipeline & Logic | Disconnected modules; state machine validated only using simulated mock data arrays. | Fully integrated end-to-end pipeline (run_monitor.py) running live webcam frames through the CNN in real time. |
| Driver HUD & Alarm | Pending; no live visual feedback or working audio alarms implemented. | Real-time HUD with color-coded bounding boxes, drowsiness progress bar, FPS counter, and non-blocking audio beeps. |

# 4. System Architecture & Real-Time Flow

The complete system executes in an infinite real-time loop as follows:

Step 1: Frame Acquisition: OpenCV captures 640x480 video frames from the webcam at 30 FPS.

Step 2: Face & Eye ROI Extraction: FaceDetector finds the face; EyeDetector isolates the upper 60% of the face, locates left/right eyes, and safely crops both regions.

Step 3: CNN Model Inference: Each eye crop is resized to 80x80 grayscale, normalized [0, 1], and evaluated by drowsiness_cnn_model.keras, returning 'Open' or 'Closed' with a confidence probability.

Step 4: Temporal Logic & Alerting: If both eyes remain closed, the closed frame counter increases. If the counter reaches 15 frames (~0.5–0.7 seconds), a flashing red HUD banner appears and an asynchronous audio alarm triggers.

# 5. Current Performance Metrics

| Test Set Accuracy | 87.63% (across 12,309 independent test images) |
| --- | --- |
| Closed-Eye Precision | 96.0% (high confidence when classifying closed eyes) |
| Closed-Eye Recall (Tuned Threshold) | 97.18% (at decision threshold 0.50, minimizing missed drowsiness events) |
| Live Video Processing Speed | 25 – 30 Frames Per Second (FPS) on standard laptop hardware |
| Alert Latency | 15 consecutive frames (~500 ms), completely filtering out normal physiological blinks |

# 6. Remaining Timeline (Weeks 6–8)

With the core pipeline integrated and working, the remaining weeks will focus on optimization and finalization:

Week 6 (Optimization & Tuning): Model quantization (exporting to TFLite format) to further reduce CPU load, and empirical calibration under varying lighting conditions.

Week 7 (Stress Testing & Refinement): Full-system stress testing with eyeglass reflections, tilted head poses, and testing custom sound alerts.

Week 8 (Final Deliverables): Code clean-up, final project documentation, presentation slides, and end-to-end demonstration video.

# 7. Conclusion

Over the last two weeks, the Driver Drowsiness Monitoring System successfully transitioned from a set of isolated prototypes into a fully functioning, integrated real-time application. The integration of boundary-safe OpenCV eye localization, high-accuracy CNN inference, temporal blink filtering, and non-blocking audio-visual warnings meets our Week 5 milestone targets on schedule. The project is well-positioned for final optimization and demonstration in the upcoming final weeks.